PRINCE2 Procurement Plan

Project Name

Project ID

- General Information

Project Title:

Prepared by:

Date:

- Procurement Summary

Guidance: List every item that must be purchased or contracted for.

| Product\Goods\ Service | Responsible Person | Procurement Method | Duration | Commencement Date | Delivery Location |
| --- | --- | --- | --- | --- | --- |
| Example |  |  |  |  |  |
| Cloud Hosting Service | Procurement Lead | Competitive Negotiation | 36 Months | 1st July 2026 | DC A DC B DC C |

[Add rows as needed]

- Procurement Schedule

Guidance: One table per procurement method.

Example for Competitive Negotiation:

| Product | Action 1 RFQ Issued | Action 2 Tender Deadline | Action 3 Evaluation | Action 4 – Approval from Project Board | Action 4 Contract Award |
| --- | --- | --- | --- | --- | --- |
| Cloud Hosting | 10th Jan 2026 | 10th Feb 2026 | 28th Feb 2026 | 20th March 2026 | 20th April 2026 |